LAURELSHIELD

Cyber Insurability Assurance

“Verify Once. Demonstrate Everywhere.”

Competitive Research, Complete Business Process, IP Protection Strategy, and Detailed Implementation of the Final MOAT

Prepared for strategic development of Laurelshield Cyber Risk Assurance Infrastructure

September 2026

Important: This document is strategic and technical research, not legal, insurance, trademark, patent, privacy, accounting, or regulatory advice. Specialist Canadian and U.S. counsel should review binding agreements, trademark filings, certification-mark structures, patent strategy, privacy/data terms, insurance licensing boundaries, and conformity-assessment claims before implementation.

# Executive Summary

Laurelshield should not attempt to build a moat around the generic idea of cyber-insurance readiness consulting. That idea is already represented in multiple forms across insurers, cyber analytics firms, certification schemes, and independent assurance providers. The stronger opportunity is to create a portable, independently verified, continuously refreshed cybersecurity evidence layer that organizations can reuse across participating brokers, carriers, customers, investors, lenders, and other risk counterparties.

The long-term product promise is: “Verify Once. Demonstrate Everywhere.” The customer undergoes one rigorous technical verification process. Laurelshield normalizes the evidence into a canonical control model, rates the strength and freshness of that evidence, creates a customer-controlled Cyber Risk Passport, and translates the same verified facts into the evidence views needed by multiple insurance markets. This changes Laurelshield from a consulting firm into potential cyber-risk assurance infrastructure.

The market validates individual components of this strategy. SPECTRA combines independent certification with insurance workflows; HITRUST has connected standardized assurance to a Lloyd’s-backed cyber insurance facility; CyberCube gives brokers a “map to insurability” and real-time verification signals; Bitsight, SecurityScorecard, and Black Kite provide insurance-oriented external cyber-risk intelligence; CyberSurance in Canada markets independent assurance, insurability readiness, and ongoing assurance; and Cyber Essentials demonstrates that third-party cyber certification can have direct insurance consequences. [1], [4], [5], [6], [8], [9], [10], [11], [12]

The final moat is therefore not the report, score, slogan, or assessment questionnaire. It is the combined network of: (1) normalized controls, (2) deep machine-verifiable evidence, (3) a proprietary evidence-confidence model, (4) cross-carrier translation mappings, (5) a portable Cyber Risk Passport, (6) continuous assurance history, (7) embedded broker/carrier integrations, (8) underwriting outcome data, (9) claims-loss correlation data, and (10) market acceptance. A competitor can recreate a questionnaire; it cannot quickly recreate years of trusted evidence, carrier mappings, integrations, underwriting outcomes, and network adoption.

## Key Strategic Decisions

Build Laurelshield as carrier-neutral and broker-neutral. Aon can be an early pilot or distribution partner, but the core methodology, data model, and customer portability should remain independent.

Design the customer as the controller of evidence sharing. A verified organization should be able to authorize one broker or multiple carriers for a defined purpose and time window, then revoke access.

Publish enough of the assurance standard to establish credibility, but keep carrier-specific mappings, scoring logic, anomaly-detection methods, benchmark data, and outcome models confidential as trade secrets.

Design the assurance scheme from the beginning around independence, competence, repeatability, evidence lineage, complaints/appeals, surveillance, and separation between remediation and certification decisions.

Use trademarks and potentially a certification mark to protect distinctive brand signals; copyright the written standard and software; investigate patent protection only for genuinely novel technical mechanisms; protect the most valuable mapping and outcome data as trade secrets and by contract.

Do not market “Cyber Insurability Assurance” as a guarantee of coverage. Laurelshield should verify cyber controls and evidence; brokers and underwriters retain insurance placement and underwriting decisions.

# Table of Contents

1. Strategic Objective and Definition of the Final MOAT

2. Competitive Landscape: Who Already Does Parts of This?

3. White Space and Defensible Positioning

4. Complete End-to-End Business Process

5. Detailed Technology Architecture

6. Control, Evidence, and Passport Data Model

7. Product and Commercial Model

8. Broker Partnership Process

9. Carrier Partnership and Acceptance Process

10. Certification and Assurance Governance

11. Intellectual Property and Anti-Copy Protection

12. Detailed Final-MOAT Implementation Program

13. Pilot Design and Go/No-Go Criteria

14. Metrics, Economics, and Network Effects

15. Risks and Mitigations

16. Recommended 24-Month Execution Sequence

17. Final Strategic Positioning

References

# 1. Strategic Objective and Definition of the Final MOAT

## 1.1 Strategic objective

Laurelshield’s long-term objective should be to become the trusted portability layer between cybersecurity evidence and cyber-insurance underwriting. The customer should be able to prove a control once, through evidence strong enough to withstand independent scrutiny, and reuse that verified fact across multiple participating insurance and risk workflows without repeating the same technical investigation each time.

The business should therefore be designed around the proposition:

VERIFY ONCE. DEMONSTRATE EVERYWHERE.

This phrase is a commercial positioning concept and should not be treated as legally cleared branding until trademark counsel completes a confusion and registrability search. Existing identity-verification businesses already use “verify once” language, including Verify Once, Interac’s reusable credentials, and Entrust’s identity-verification messaging, so the house mark LAURELSHIELD should remain the primary distinctive identifier. [26], [27], [28], [13], [25]

## 1.2 What the final moat is — and is not

| Asset / Capability | Moat Strength | Reason |
| --- | --- | --- |
| Generic cyber-insurance readiness assessment | Low | Easy for cybersecurity firms, brokers, and insurers to reproduce. |
| Independent technical verification | Moderate | More credible than self-attestation but still replicable. |
| Standardized evidence taxonomy | Moderate | Useful, but a competitor can build an alternative taxonomy. |
| Portable Cyber Risk Passport | Moderate-to-High | Switching value increases as more counterparties accept it. |
| Multi-carrier translation graph | High | Requires continuous insurer-specific mapping, validation, and trust. |
| Continuous machine-verified evidence history | High | Creates longitudinal proof rather than point-in-time assertions. |
| Broker/carrier workflow integrations | High | Embedded distribution creates switching costs and network effects. |
| Underwriting and claims outcome dataset | Very High | Historical cross-market evidence is difficult and slow to reproduce. |
| Market-recognized certification/assurance ecosystem | Very High | Trust, governance, acceptance, assessors, and network effects compound over time. |

## 1.3 The ten-layer moat stack

Layer 1 — Canonical Control Model: A stable, vendor-neutral model of cyber controls that separates “what must be true” from any specific questionnaire wording.

Layer 2 — Evidence Verification Engine: Read-only integrations, technical tests, interviews, and documentary review that prove whether the control exists and works.

Layer 3 — Evidence Confidence Model: A formal scale that distinguishes self-attestation from documented, observed, technically verified, operationally tested, and continuously verified evidence.

Layer 4 — Underwriting Requirements Graph: Private mappings between canonical controls and broker/carrier-specific evidence expectations.

Layer 5 — Cyber Risk Passport: A customer-controlled, cryptographically verifiable collection of current assurance claims with scope, date, confidence, freshness, and revocation status.

Layer 6 — Evidence Translation: The ability to produce an approved insurer/broker view from the same underlying evidence rather than repeating the assessment.

Layer 7 — Continuous Assurance: Monitoring of controls whose state can degrade, creating evidence history and automated invalidation when required.

Layer 8 — Embedded Distribution: Broker portals, underwriting APIs, renewal workflows, and partner integrations.

Layer 9 — Outcome Intelligence: Quote, decline, terms, deductible, limit, premium, remediation, and eventually claims outcome data linked to verified controls.

Layer 10 — Trust Network: Market recognition, accredited/qualified assessors, certification governance, participating brokers/carriers, and customer adoption.

# 2. Competitive Landscape: Who Already Does Parts of This?

The market is not empty. Several companies already solve adjacent pieces. That is positive validation, but it means Laurelshield’s positioning must be narrower and more defensible than “cyber insurability consultant.”

| Organization | What it already does | Overlap with Laurelshield | Strategic implication |
| --- | --- | --- | --- |
| SPECTRA | Independent MSP certification; insurer/broker use of validated security posture; questionnaire replacement in participating workflows. | High | Closest emerging precedent for independent certification linked to insurance; Laurelshield must differentiate through enterprise portability, deeper evidence, and multi-carrier translation. |
| HITRUST | Independent assurance/certification with insurance facility and streamlined underwriting for qualifying certified organizations. | High | Strong proof that a trusted assurance credential can materially affect insurance workflows. |
| CyberCube | Cyber insurance analytics; broker preparation; security verification signals; “map to insurability.” | Medium-High | Major insurance analytics incumbent; Laurelshield should focus on internal verified control evidence and portability rather than competing in catastrophe modelling. |
| Bitsight | Continuous external cyber ratings used for cyber insurance risk evaluation. | Medium | Useful external signal, but not sufficient proof of internal controls such as backup immutability or EDR coverage. |
| SecurityScorecard | Continuous external security ratings used in cyber-risk and insurance contexts. | Medium | Adjacent evidence source; potentially an input to the passport, not necessarily a direct substitute. |
| Black Kite | External cyber risk intelligence for insurers and underwriting workflows. | Medium | Strong external-risk layer; Laurelshield differentiates through inside-out evidence verification and assurance. |
| CyberSurance Canada | Independent cyber assurance, insurability readiness scorecards, ongoing assurance, underwriting-aligned reporting. | High | Direct Canadian adjacency; Laurelshield cannot claim the category is unique and must build stronger portability/network effects. |
| Cyber Essentials / IASME ecosystem | Government-backed cyber certification with insurance benefits for qualifying organizations. | Medium-High | Proof that standardized third-party verification can connect to insurance; scope is narrower than the proposed passport. |
| Coalition | Insurance integrated with cyber assessment, pre-bind security findings, remediation, monitoring, and insurability. | Very High functionally | The concept is validated; Laurelshield’s differentiator must be independence and portability across carriers. |
| CFC | Proactive services, scanning, threat intelligence, remediation support, and cyber expertise connected to its insurance portfolio. | High | Carrier/MGA-connected ecosystem; Laurelshield should provide pre-bind or portable independent evidence. |
| BOXX / Zurich | Cyber insurance plus monitoring, guidance, cyber expertise, and resilience services. | High | Strong insurer-connected offering; carrier-neutral portability remains the opening. |
| Berkley Cyber Risk Solutions | Cyber insurance, risk management, and loss-control services. | Medium-High | Potential consumer of third-party evidence rather than a reason to abandon the model. |
| AXA XL | Dedicated cyber risk consulting, assessments, resilience services, and insurance. | High | Enterprise-grade incumbent; Laurelshield should avoid generic consulting competition and focus on reusable evidence infrastructure. |

## 2.1 SPECTRA: closest emerging insurance-certification analogue

SPECTRA is strategically important because its public materials describe independent cyber certification used in insurance workflows. It verifies MSP security posture, provides cyber-posture inspection information to insurers, and promotes broker workflows in which certification data can reduce or replace traditional technical questionnaire friction. [1], [2], [3]

Laurelshield’s differentiation should therefore not be “independent certification exists.” It should be: direct enterprise verification across heterogeneous technology environments; a customer-owned evidence passport; carrier-specific translation; continuous evidence freshness; and a broader multi-carrier trust network.

## 2.2 HITRUST: strongest proof that assurance can affect insurance economics

HITRUST demonstrates that independent assurance can become meaningful insurance infrastructure. Its cyber insurance materials connect HITRUST certification with streamlined underwriting and a shared-risk insurance facility, including Lloyd’s-backed capacity for qualifying organizations. [4], [5]

The lesson for Laurelshield is governance: market trust is more likely when the assurance scheme is repeatable, independent, documented, and capable of being used beyond one consultancy engagement. HITRUST also provides a precedent for linking verified security outcomes to risk differentiation. [38]

## 2.3 CyberCube and cyber-risk analytics incumbents

CyberCube’s Prep Module helps brokers identify insurance-relevant cyber issues before placement or renewal, verify security signals, and create a “map to insurability.” CyberCube’s broader position in insurance analytics makes it a major adjacent incumbent rather than a company Laurelshield should try to imitate. [6], [7]

The Laurelshield opening is deeper first-party evidence. External or inferred cyber risk signals are valuable, but they cannot always prove whether privileged MFA is actually enforced, backups are immutable and recoverable, EDR is deployed across the full in-scope endpoint population, or incident response is operationally tested.

## 2.4 External rating platforms: Bitsight, SecurityScorecard, Black Kite

Bitsight, SecurityScorecard, and Black Kite demonstrate that insurers value continuous, standardized, externally observable cyber-risk data. These platforms can become evidence inputs or benchmark sources for Laurelshield rather than being treated only as competitors. [8], [9], [10]

Laurelshield should explicitly distinguish “outside-in risk signal” from “inside-out verified control assurance.” Both can coexist in one passport. An external exposure rating can identify risk; a verified evidence record can prove whether the organization’s internal control is implemented and effective.

## 2.5 CyberSurance Canada and Cyber Essentials

CyberSurance is an important Canadian adjacent competitor because it already markets independent assurance, insurability readiness scorecards, remediation, ongoing assurance, and underwriting-aligned reporting. This means Laurelshield must avoid claiming that “independent cyber insurability assurance” is itself unique. [11]

The UK Cyber Essentials ecosystem provides another precedent: standardized third-party cybersecurity certification can have direct insurance consequences for eligible organizations. This validates the concept of using a recognized security credential to reduce insurance friction. [12]

## 2.6 Carrier-connected models: Coalition, CFC, BOXX/Zurich, Berkley, AXA XL

Coalition is conceptually closest to a full-stack insurability model because it combines cyber insurance with security assessment, identification of conditions affecting insurability, remediation support, and monitoring. CFC, BOXX/Zurich, Berkley, and AXA XL each combine insurance with varying levels of cyber-risk services or consulting. [29], [30], [31], [32], [33]

Their existence strengthens the Laurelshield thesis: cybersecurity and underwriting are already converging. The opportunity is not to reproduce a carrier’s own security service. It is to create a trusted evidence object that can travel across competing carriers.

# 3. White Space and Defensible Positioning

## 3.1 The white-space hypothesis

The strongest market hypothesis is that organizations still lack a broadly accepted, carrier-neutral mechanism for transforming deep technical cybersecurity evidence into a reusable underwriting-ready passport. Today, evidence is frequently trapped inside a carrier, broker, consultant, security-rating platform, questionnaire, point-in-time assessment, or certification regime.

Laurelshield should therefore aim to become the interoperability layer: one normalized evidence base, many authorized demonstrations. The platform succeeds if a company can verify a fact once and securely reuse it without exposing unnecessary raw evidence or repeating the technical investigation.

## 3.2 Core positioning statement

Laurelshield creates a portable, continuously verified cybersecurity evidence passport that enables organizations to prove the same independently validated control once and securely reuse that proof across participating brokers, insurers, customers, lenders, investors, and other risk counterparties.

## 3.3 What Laurelshield must never claim

“Passing Laurelshield guarantees cyber insurance.”

“Every insurer accepts the passport” unless each claimed market has formally authorized that statement.

“Laurelshield has certified a carrier-specific underwriting outcome” unless the carrier has delegated or approved that role.

“One score is universally equivalent to insurability.” Different carriers, industries, capacities, claims histories, and risk appetites will remain different.

“Evidence is permanent.” Many cybersecurity controls are time-sensitive and must expire or be continuously refreshed.

# 4. Complete End-to-End Business Process

The business process should be intentionally designed so that the same verified evidence can support multiple downstream uses while maintaining independence, privacy, traceability, and freshness. The twelve-stage operating model below is the core of the moat.

## Stage 1 — Customer Qualification and Onboarding

Determine whether the organization is suitable for the service; execute MSA/SOW, confidentiality, privacy/data-processing terms, consent for evidence collection, and conflict-of-interest disclosures. Record renewal date, broker relationship, industries, legal entities, technology footprint, and desired counterparties.

Primary output: Signed engagement; authorized contacts; initial risk profile; evidence-sharing rules.

Key KPIs: Time to onboarding; % complete scope data; consent defects; conflicts identified.

## Stage 2 — Define the Insurable / Assurance Boundary

Create a precise scope: legal entities, networks, cloud subscriptions, endpoints, servers, applications, data classes, subsidiaries, OT, third parties, and excluded systems. Assign a persistent Scope ID.

Primary output: Approved assurance boundary and system inventory baseline.

Key KPIs: % assets mapped; unresolved scope exceptions; material acquisitions/exclusions.

## Stage 3 — Evidence Collection

Collect evidence through read-only APIs, agentless queries, exported configuration, targeted testing, external telemetry, documentation, interviews, and operational exercises. Every item receives source, timestamp, collector, scope, hash, and chain-of-custody metadata.

Primary output: Evidence objects stored in secure evidence vault.

Key KPIs: API coverage; evidence age; missing controls; collection errors.

## Stage 4 — Canonical Control Normalization

Map raw evidence into Laurelshield’s vendor-neutral canonical controls. Separate the technical fact from any insurer questionnaire wording. One verified fact may satisfy many questions.

Primary output: Normalized control graph and evidence-to-control relationships.

Key KPIs: Mapping confidence; orphan evidence; duplicate questions eliminated.

## Stage 5 — Evidence Confidence and Effectiveness Evaluation

Assign Evidence Confidence Level (ECL), control effectiveness, exceptions, compensating controls, and freshness. A self-attestation must never be indistinguishable from machine-verified evidence.

Primary output: Assurance result for every control.

Key KPIs: ECL distribution; critical failures; high-confidence coverage.

## Stage 6 — Market Readiness Translation

Evaluate the verified canonical controls against approved broker/carrier requirement profiles without exposing proprietary carrier mappings to the customer. Return readiness statuses such as Ready, Conditional, Evidence Expiring, or Material Gap.

Primary output: Market-readiness matrix and remediation priorities.

Key KPIs: Markets ready; gaps per market; evidence reuse ratio.

## Stage 7 — Remediation Planning

Create actionable remediation records with risk importance, insurance relevance, control owner, due date, required closure evidence, and whether implementation is performed by customer, MSP, Laurelshield advisory, or third party.

Primary output: Remediation backlog and accepted plan.

Key KPIs: Time to remediate; critical gaps closed; overdue actions.

## Stage 8 — Independent Re-verification

A verifier who is organizationally independent from implementation confirms closure. Re-run the relevant API/test, compare before/after state, and produce tamper-evident evidence lineage.

Primary output: Closed control finding or retained exception.

Key KPIs: First-pass closure rate; reopened findings; verifier independence exceptions.

## Stage 9 — Passport Issuance

Issue a Cyber Risk Passport containing verified claims, scope, ECL, freshness, status, date, revocation state, and cryptographic signature. Do not expose raw evidence by default.

Primary output: Current passport plus human-readable evidence summary.

Key KPIs: Passport issuance time; high-confidence controls; expired assertions.

## Stage 10 — Authorized Demonstration

Customer authorizes a broker, insurer, or counterparty to view only the evidence claims necessary for a defined purpose and time period. Provide broker/carrier-specific views or API responses.

Primary output: Audited, time-limited evidence sharing.

Key KPIs: Evidence reuse; access approvals; unauthorized attempts; revocations.

## Stage 11 — Continuous Assurance and Invalidation

Continuously monitor controls whose state can change. If control state deteriorates, automatically reduce confidence, expire the claim, revoke the assertion, notify the customer, and create remediation work.

Primary output: Longitudinal evidence history and current-state assurance.

Key KPIs: Control uptime; mean time to detection; mean time to restore assurance.

## Stage 12 — Outcome Learning

With appropriate contractual rights and privacy safeguards, link verified controls and remediation history to quote, decline, premium, retention, limit, exclusion, incident, and claims outcomes. Use aggregated/de-identified data to improve mappings and risk intelligence.

Primary output: Outcome graph, benchmarks, carrier insights, product improvement.

Key KPIs: Outcome coverage; predictive lift; claims correlation; partner retention.

## 4.1 Independence control: separate remediation from assurance decision

Laurelshield can offer remediation advisory services, but the final verification/certification decision should be structurally independent from the person or team that implemented the fix. This is important for credibility and aligns with the broader conformity-assessment principle that certification/verification requires impartiality and controlled decision processes. [22], [23], [24], [37]

# 5. Detailed Technology Architecture

The technology platform should be built as evidence infrastructure, not as a questionnaire application. The reference architecture below is deliberately modular so that Laurelshield can start with manual workflows and progressively automate high-value evidence sources.

## 5.1 Reference architecture

| Layer | Core Components | Purpose |
| --- | --- | --- |
| 1. Identity & Tenant Security | SSO/MFA, tenant isolation, RBAC/ABAC, privileged access, just-in-time administration | Protect the assurance platform and enforce customer/partner separation. |
| 2. Evidence Connectors | Microsoft Graph/Entra, Defender, CrowdStrike, AWS, Azure, GCP, Okta, Duo, Veeam, Rubrik, SIEM, vulnerability scanners, external ratings | Collect read-only machine evidence. |
| 3. Evidence Ingestion Gateway | API gateway, validation, schema enforcement, malware scanning, provenance capture, hashing, timestamping | Ensure evidence is authentic, attributable, and normalized on entry. |
| 4. Evidence Vault | Encrypted object store, metadata DB, immutable/WORM options, KMS/HSM, retention engine | Secure raw evidence and chain of custody. |
| 5. Canonical Control Graph | Controls, assets, evidence, exceptions, compensating controls, tests, scope relationships | Represent vendor-neutral assurance facts. |
| 6. Verification Engine | Rules, test procedures, assessor workflows, ECL computation, freshness, anomaly checks | Convert evidence into defensible assurance claims. |
| 7. Underwriting Requirements Graph | Private partner mappings, thresholds, required ECL, evidence age, industry/size overlays | Translate verified controls into market-specific readiness. |
| 8. Passport & Credential Service | Passport issuer, signatures, selective disclosure, expiry, revocation registry | Issue portable evidence claims without exposing raw data. |
| 9. Evidence Exchange | Customer approval workflow, broker portal, underwriter portal, scoped links, API/OAuth | Demonstrate verified controls to approved counterparties. |
| 10. Continuous Assurance | Schedulers, event ingestion, drift detection, alerts, re-verification workflows | Maintain longitudinal evidence and invalidate stale claims. |
| 11. Outcome Intelligence | Underwriting outcome graph, claims events, benchmarks, model governance | Create the long-term data moat. |
| 12. Audit & Governance | Immutable audit log, consent records, policy versions, assessor actions, appeal decisions | Defend trust, compliance, and certification integrity. |

## 5.2 Evidence collector strategy

Start with the control families that most strongly influence cyber-risk underwriting and that can be verified reliably through APIs. Do not begin by integrating every cybersecurity product. The first connector wave should maximize evidence value per engineering hour.

| Priority | Connector / Evidence Source | First Controls to Verify |
| --- | --- | --- |
| P0 | Microsoft Entra / Microsoft Graph | Privileged MFA, user MFA coverage, legacy authentication, Conditional Access, privileged roles, dormant accounts. |
| P0 | Microsoft Defender for Endpoint or CrowdStrike | Endpoint inventory, EDR onboarding coverage, tamper protection, sensor health, critical exclusions. |
| P0 | Veeam / Rubrik / Cohesity | Backup immutability, job success, privileged separation, last restore test, protected critical systems. |
| P0 | External attack-surface scanner | Internet exposure, vulnerable services, TLS, RDP/VPN exposure, critical CVEs. |
| P1 | AWS / Azure / GCP | Cloud identity, public exposure, logging, privileged roles, key security controls. |
| P1 | SIEM / Sentinel / Splunk | Log-source coverage, retention, critical detection use cases, alert handling evidence. |
| P1 | Email security / DNS | DMARC, SPF, DKIM, anti-phishing controls, risky forwarding rules. |
| P2 | PAM / IGA / ITSM | Privileged-account governance, access reviews, lifecycle, exception management. |
| P2 | Network security platforms | Segmentation, remote access, firewall policy, exposed management planes. |

## 5.3 Evidence Vault requirements

Encrypt raw evidence in transit and at rest using customer/tenant-aware keys; separate the key-management plane from application access.

Generate a cryptographic hash for each evidence object and store provenance: collection method, source system, source account, timestamp, tenant, scope, collector version, assessor, and integrity result.

Use immutable audit logs and, where required, WORM retention for issued assurance decisions and material evidence lineage.

Minimize raw evidence retention. Keep only what is necessary to support assurance, contractual obligations, disputes, and regulatory requirements.

Implement evidence classification: Public, Customer Confidential, Restricted Security Evidence, Carrier Confidential Mapping, Laurelshield Trade Secret, and Claims/Outcome Restricted.

Separate carrier-specific confidential mapping data from customer-readable scoring and reporting.

## 5.4 Evidence Confidence Levels (ECL)

| ECL | Definition | Typical Evidence | Recommended Use |
| --- | --- | --- | --- |
| ECL-0 | Self-attested only | Questionnaire answer or verbal statement | Temporary intake only; never equivalent to verified assurance. |
| ECL-1 | Documented | Policy, procedure, screenshot, inventory export | Supporting evidence; may satisfy low-risk governance claims. |
| ECL-2 | Observed | Assessor directly observes configuration or operation | Moderate assurance; useful where API collection is unavailable. |
| ECL-3 | Technically verified | Read-only API, configuration export validation, technical test | High-confidence underwriting evidence. |
| ECL-4 | Operationally tested | Restore test, tabletop, attack simulation, failover, control effectiveness test | Strong evidence of real operating effectiveness. |
| ECL-5 | Continuously verified | Automated/recurrent validation with drift detection and evidence history | Highest confidence for dynamic controls; basis of continuous passport claims. |

Every carrier profile should be able to specify the minimum acceptable ECL and maximum evidence age for a control. Example: privileged MFA may require ECL-3 with evidence no older than 24 hours; incident response tabletop evidence may remain valid for 12 months.

## 5.5 Canonical Control Graph

The canonical control model is central to evidence portability. A control must describe a stable security outcome rather than copy a carrier questionnaire. Example: LS-ID-101 “Privileged authentication is protected by approved strong MFA across all in-scope administrative access paths.” That single control can be mapped to multiple questionnaires and carrier profiles.

| Entity | Key Fields |
| --- | --- |
| Control | Control ID, title, objective, implementation guidance, test procedure, severity, evidence types, dependencies. |
| Asset / Scope | Asset ID, scope ID, legal entity, business criticality, environment, data classification. |
| Evidence | Evidence ID, source, collector, timestamp, hash, raw-object location, classification, retention. |
| Verification | Verifier, procedure version, ECL, effectiveness, exceptions, compensating controls, decision date. |
| Assurance Claim | Claim ID, control ID, scope, status, ECL, valid-from, valid-until, signature, revocation status. |
| Carrier Requirement | Partner ID, requirement ID, mapped controls, thresholds, minimum ECL, freshness, exceptions, confidentiality. |
| Outcome | Carrier, submission date, quote/decline, terms, premium, retention, limit, exclusions, claim/loss data where permitted. |

## 5.6 Underwriting Requirements Graph

The underwriting graph should remain one of Laurelshield’s highest-value trade secrets. It maps carrier or broker requirements to canonical controls, minimum evidence quality, evidence freshness, acceptable compensating controls, and industry/size overlays. The graph must be maintained only from lawfully obtained information: public applications, customer-authorized documents, partner-provided confidential rules under contract, and validated underwriter feedback.

The product must never imply that private carrier underwriting rules are “universal requirements.” Each mapping should have provenance, owner, effective date, version, and permitted use. Carrier-confidential mappings should be logically and contractually segregated from competitor-accessible data.

## 5.7 Cyber Risk Passport structure

The passport should be an evidence credential rather than a static PDF. A human-readable PDF can be generated, but the authoritative record should be a signed digital object with revocation and freshness logic.

| Passport Field | Example |
| --- | --- |
| Passport ID | LS-CRP-CA-000184 |
| Organization / Scope | ABC Manufacturing Ltd. — Canadian operating entity and defined IT environment |
| Status | VERIFIED / CONDITIONAL / EXPIRED / REVOKED |
| Verified Controls | 47 of 50 applicable controls |
| Evidence Confidence | 94% weighted high-confidence evidence coverage |
| Critical Underwriting Gaps | 0 |
| Significant Exceptions | 2 accepted compensating-control cases |
| Verification Date | 2026-09-07 |
| Dynamic Evidence Window | Continuous controls current within configured freshness thresholds |
| Digital Integrity | Passport signature, assurance-policy version, evidence hashes, revocation endpoint |
| Sharing | Customer-approved recipients and time-limited access grants |

## 5.8 Selective disclosure and privacy-by-design

The insurer should not automatically receive raw customer security configurations. Laurelshield should return the minimum defensible assurance claim necessary for the underwriting question. Example: “Privileged MFA coverage is 100%, ECL-5, verified within 24 hours” while the underlying Entra configuration remains protected in the evidence vault.

Customer approval is mandatory before a new counterparty receives access unless contract/law clearly provides otherwise.

Disclosure scopes should expire automatically.

Every counterparty access should be logged and visible to the customer.

Carrier mappings should be used to answer approved questions without revealing another carrier’s confidential rules.

Raw security evidence should be downloadable only under tightly controlled exceptional workflows.

## 5.9 Continuous assurance and evidence freshness

| Control Type | Illustrative Freshness Target | If Stale / Drift Detected |
| --- | --- | --- |
| Privileged MFA / Conditional Access | 24 hours | Expire claim or reduce confidence; notify customer. |
| EDR coverage and sensor health | 24 hours | Invalidate endpoint-protection claim if material coverage falls below threshold. |
| External attack surface | 24 hours to 7 days | Open finding for newly exposed critical services/CVEs. |
| Backup job success / immutability | 24 hours | Flag gap; maintain separate restore-test freshness. |
| Restore test | 90 days | Downgrade recovery assurance when evidence ages out. |
| Incident-response tabletop | 12 months | Expire operational test claim until new exercise. |
| Board policy approval | 12 months | Governance claim becomes stale until reviewed. |

## 5.10 API strategy

The API should expose assurance claims, not arbitrary raw evidence. Suggested endpoint families include organization scope, passport status, control claims, evidence freshness, remediation status, sharing authorization, revocation, and partner-specific readiness. Use OAuth 2.0/OIDC, mutual TLS for high-trust partners, fine-grained scopes, rate limits, signed responses, audit logging, and tenant-bound tokens.

Example conceptual response: GET /v1/passports/{passportId}/controls/LS-ID-101 -> status=VERIFIED; coverage=100%; ecl=5; verified_at=timestamp; expires_at=timestamp; exception_count=0; signature=... . The raw Entra export is not returned.

# 6. Control, Evidence, and Passport Data Model

## 6.1 Minimum control domains for v1.0

| Domain | Illustrative Canonical Controls |
| --- | --- |
| Identity & Access | Privileged MFA, remote-access MFA, identity lifecycle, privileged-role separation, dormant accounts, service-account governance. |
| Endpoint | EDR coverage, tamper protection, endpoint inventory, unsupported OS, local administrator controls. |
| Vulnerability & Patch | Authenticated scanning, critical remediation SLA, external exposure, patch cadence, exception governance. |
| Backup & Recovery | Immutability/offline copy, credential separation, critical-system coverage, restore tests, RTO/RPO evidence. |
| Network & Remote Access | Segmentation, secure remote access, firewall exposure, management-plane isolation. |
| Email & Collaboration | DMARC/SPF/DKIM, anti-phishing, malicious attachment/link controls, forwarding-rule monitoring. |
| Logging / Detection / Response | Critical log-source coverage, detection workflows, SOC escalation, IR plan, tabletop, forensic readiness. |
| Cloud | Cloud IAM, public exposure, logging, encryption/key controls, workload security, configuration governance. |
| Data Security | Data inventory/classification, encryption, privileged data access, DLP/egress controls where applicable. |
| Governance | Security ownership, policies, training, vendor risk, cyber incident reporting, change management. |

## 6.2 Control result schema

Each control decision should contain at least: Control ID; scope; applicable/not applicable; status; coverage percentage; ECL; effectiveness score; evidence IDs; evidence timestamps; test-procedure version; verifier; exceptions; compensating controls; remediation record; valid-from; valid-until; digital signature; and revocation status.

## 6.3 Carrier translation schema

A carrier requirement record should contain: partner ID; requirement ID; text/version; permitted-use classification; effective dates; mapped Laurelshield controls; minimum ECL; maximum evidence age; mandatory/conditional status; industry/size applicability; compensating-control rule; evidence-display template; last validation date; and partner owner. This structure allows one canonical control to satisfy many carrier formulations without exposing one carrier’s confidential rule to another.

# 7. Product and Commercial Model

## 7.1 Product ladder

| Product | Purpose | Typical Buyer | Revenue Model |
| --- | --- | --- | --- |
| Laurelshield Readiness Assessment | Identify gaps before formal verification. | SME / mid-market organization | Fixed project fee. |
| Laurelshield Verified Assessment | Independent technical verification and initial Passport issuance. | Organization / broker-referred client | Fixed fee based on scope/complexity. |
| Cyber Risk Passport Subscription | Maintain credential, sharing, evidence freshness, and renewal readiness. | Organization | Annual subscription. |
| Continuous Assurance | API-connected monitoring of dynamic controls. | Mid-market / enterprise | Annual subscription + connector tier. |
| Broker Console | Portfolio readiness, referral workflow, renewal queue. | Brokerage | Enterprise license, referral model, or partner agreement. |
| Underwriter API | Verified assurance claims integrated into underwriting workflow. | Carrier/MGA | Enterprise/API license. |
| Carrier Mapping Service | Private mapping workspace and requirement maintenance. | Carrier / broker | Annual partner fee or strategic agreement. |
| Benchmark / Risk Intelligence | Aggregated and de-identified risk intelligence subject to rights and privacy limits. | Broker, insurer, reinsurer | Data subscription / analytics license. |

## 7.2 Revenue independence principle

The credibility of the assurance decision improves if Laurelshield’s assessment fee is not contingent on a policy being bound, the premium charged, or a particular carrier being selected. Referral compensation and insurance-related fees must be separately documented, licensed where required, and disclosed. The assurance team should be economically capable of issuing a negative or conditional result without losing its entire fee.

## 7.3 Pricing design principles

Price verification by complexity: entity count, endpoints, cloud accounts, critical applications, evidence connectors, OT, and required test depth — not simply revenue.

Use recurring subscription pricing for continuous assurance and passport maintenance; do not rely only on one-time assessments.

Offer broker/carrier enterprise economics only after the pilot demonstrates measurable reduction in underwriting friction.

Keep a clean separation between technical assurance fees and insurance placement/referral compensation.

# 8. Broker Partnership Process

Brokers are distribution partners and workflow beneficiaries. The broker proposition should be “higher-quality evidence, fewer technical follow-ups, earlier identification of placement problems, and a portfolio view of renewal readiness,” not “Laurelshield decides which insurer to use.” CyberCube’s broker-preparation model provides market validation that brokers value tools that identify insurance-relevant security issues before placement. [6]

## 8.1 Broker onboarding sequence

1. Discovery: document current cyber placement workflow, renewal timeline, common underwriting follow-ups, and technical bottlenecks.

2. Mapping workshop: translate the broker’s existing application/evidence requests to Laurelshield canonical controls.

3. Legal/compliance: define client consent, referral disclosures, data use, confidentiality, non-exclusivity, IP ownership, and no-underwriting-authority boundary.

4. Pilot: 5–10 clients, preferably 90–180 days before renewal.

5. Measure: evidence reuse, broker technical touchpoints, additional information requests, time to market-ready, client remediation rate.

6. Institutionalize: broker console, referral trigger codes, service-level agreements, renewal queue, standardized evidence package.

7. Integrate: API or workflow integration only after repeatable product-market fit.

## 8.2 Broker referral triggers

| Trigger | Example |
| --- | --- |
| Unverified MFA | Client answered “yes” but coverage/scope is uncertain. |
| Backup concern | Carrier asks about immutability, separation, or restore testing. |
| EDR gap | Insurer requests proof of endpoint coverage or sensor health. |
| External exposure | RDP/VPN/critical vulnerability identified during market preparation. |
| Questionnaire uncertainty | Business cannot confidently answer technical application questions. |
| Renewal readiness | Client is 90–180 days from renewal and requires evidence refresh. |
| Carrier remediation condition | Underwriter requests specific control improvement before quote/bind. |

# 9. Carrier Partnership and Acceptance Process

The initial goal is not “endorsement of the Laurelshield standard.” The lower-friction objective is evidence acceptance: determine whether underwriters find the verified claims useful and which evidence attributes they require. Carrier acceptance can then progress from informal utility to documented evidence protocols and, later, integrated underwriting workflows.

## 9.1 Carrier onboarding maturity model

| Level | Relationship | What Laurelshield Can Claim |
| --- | --- | --- |
| 0 | No relationship | Only public requirement mapping; no acceptance claim. |
| 1 | Underwriter feedback | Carrier reviewed sample evidence; Laurelshield may describe feedback only if authorized. |
| 2 | Pilot acceptance | Carrier agrees to consider defined Laurelshield evidence in a controlled pilot. |
| 3 | Documented evidence protocol | Carrier specifies acceptable controls, ECL, freshness, and data format. |
| 4 | Workflow integration | Carrier receives verified claims through portal/API in regular underwriting. |
| 5 | Program recognition | Carrier formally recognizes a Laurelshield assurance profile or certification for defined segments. |

## 9.2 Information Laurelshield should request from participating carriers

Which control assertions create the most underwriting uncertainty?

What minimum evidence is needed to treat a claim as credible?

How old can each type of evidence be?

Which controls are hard requirements versus factors in overall risk appetite?

Which compensating controls are acceptable?

What fields should the evidence object contain?

Which information should never be exposed to competitors or customers?

How should a material control deterioration be communicated after binding?

What outcome data can be returned to Laurelshield for model improvement under an approved data-use agreement?

# 10. Certification and Assurance Governance

If Laurelshield wants the passport to become a recognized assurance credential, governance becomes as important as technology. ISO describes conformity assessment as demonstrating whether specified requirements are fulfilled, and certification as written assurance by an independent body. ISO/IEC 17029 addresses validation/verification bodies, while ISO/IEC 17065 sets requirements for bodies certifying products, processes, and services, including impartiality, evaluation, certification decisions, surveillance, complaints, and appeals. [22], [23], [24], [37]

## 10.1 Proposed organizational separation

| Entity / Function | Role |
| --- | --- |
| Laurelshield Holdings | Owns core IP, trademarks, patents, and strategic rights. |
| Laurelshield Technologies | Builds evidence platform, connectors, passport, exchange, APIs, analytics. |
| Laurelshield Advisory | Readiness, remediation design, implementation assistance, customer advisory. |
| Laurelshield Assurance Institute (future) | Owns assurance scheme, certification rules, assessor competence, impartiality, appeals, certification mark. |
| Independent Assessors / Authorized Assessment Organizations (future) | Perform verification under controlled scheme rules. |
| Independent Certification Decision Function | Issues/withdraws certification or passport status independently from remediation delivery. |

## 10.2 Assurance scheme documents

CIA Standard: normative security and evidence requirements.

Assurance Method Manual: testing procedures, evidence minimums, sampling, coverage calculations.

Certification Scheme Rules: application, review, evaluation, decision, surveillance, suspension, withdrawal, renewal.

Impartiality and Conflict Policy: remediation separation, financial conflicts, carrier/broker conflicts.

Assessor Competence Standard: experience, certifications, training, calibration, continuing education.

Evidence Handling Standard: chain of custody, security, retention, privacy, disclosure.

Appeals and Complaints Procedure: customer/partner challenge process and independent review.

Change Management: versioning and transition periods when the standard changes.

Certification Mark Rules: who may display the mark, for how long, and under which scope.

# 11. Intellectual Property and Anti-Copy Protection

No single IP right can protect the overall business concept. Copyright does not protect an idea itself; trademarks protect source-identifying brand elements; patents protect qualifying inventions; trade secrets protect valuable confidential information if secrecy is maintained; contracts allocate rights and restrict use. The recommended strategy is a layered protection stack. [13], [16], [18], [19], [20]

## 11.1 Trademark strategy

The strongest trademark should be the distinctive house mark LAURELSHIELD, supported by distinctive product names. “Cyber Insurability Assurance” is commercially useful descriptive language but may face weaker registrability because Canadian trademark rules generally reject marks that clearly describe a characteristic or quality of the services. [13]

| Candidate Mark | Purpose | Protection Approach |
| --- | --- | --- |
| LAURELSHIELD | House mark | Primary Canadian and U.S. trademark; expand internationally. |
| LAURELSHIELD CYBER RISK PASSPORT | Portable credential product | Trademark if clearable. |
| LAURELSHIELD VERIFIED | Assurance badge / credential | Consider ordinary trademark initially; evaluate certification-mark structure. |
| LAURELSHIELD EVIDENCE EXCHANGE | Broker/carrier sharing platform | Trademark if clearable. |
| LAURELSHIELD INSURABILITY GRAPH | Carrier mapping / analytics product | Trademark if clearable. |
| VERIFY ONCE. DEMONSTRATE EVERYWHERE. | Tagline | Run professional clearance before filing; “verify once” wording is used by others in adjacent identity services. |

CIPO provides a searchable Canadian Trademarks Database, but a database search is not a substitute for legal clearance. A trademark agent should assess confusingly similar marks, unregistered/common-law use, goods/services classes, geographic strategy, and descriptive/suggestive issues before filing. [25], [13]

For international expansion, the WIPO Madrid System can support a single international filing process based on an existing national/regional basic mark, with each designated jurisdiction ultimately applying its own substantive law. [21]

## 11.2 Certification mark strategy

A certification mark could become one of the most valuable trust assets if “Laurelshield Verified” eventually indicates that an organization has satisfied a defined assurance standard. Canadian law recognizes certification marks tied to a defined standard, and CIPO’s certification-mark materials require the applicant to identify the defined standard represented by the mark. [14], [15], [36]

This should be designed with counsel because certification marks require structural discipline: the mark represents conformity to a standard, not simply the certifier’s ordinary commercial branding. The certification scheme, impartiality, licensing rules, surveillance, suspension, and misuse enforcement must be designed coherently. [14], [23], [37]

## 11.3 Copyright

Copyright automatically protects original expression once created, but it does not protect the underlying idea. Laurelshield should maintain clear authorship and ownership records and consider Canadian copyright registration for high-value written standards, assessor manuals, training materials, diagrams, reports, and software-related works because registration can provide useful evidence of ownership. [16], [17]

Copyright candidates: CIA Standard v1.0; assessor methodology; report templates; control taxonomy documentation; training curriculum; software source code; user-interface copy; diagrams; data dictionaries.

## 11.4 Patent strategy

Do not attempt to patent the abstract business idea “verify cybersecurity once and show it to insurers.” Instead, ask patent counsel whether specific computer-implemented mechanisms are new, useful, and non-obvious. CIPO’s March 2026 practice notice specifically addresses patentable subject matter including computer-implemented inventions, while WIPO warns that public disclosure before filing can destroy novelty in many jurisdictions. [19], [20]

Potential patent-candidate concept: a system that continuously collects heterogeneous cybersecurity evidence, cryptographically binds evidence to a defined assurance scope, computes confidence and freshness, maps canonical controls into counterparty-specific assertions, selectively discloses those assertions without exposing raw evidence, and automatically revokes or downgrades claims when source-control state changes.

Patent counsel should perform prior-art searching before public disclosure of detailed technical mechanisms. Use NDAs for investor, partner, and vendor discussions where confidential technical detail is required. Filing early is generally safer than relying on a grace period. [20]

## 11.5 Trade secrets — probably the most important IP layer

CIPO describes trade secrets as commercially valuable information whose value derives from secrecy. Canada does not have a single federal trade-secret registration system; protection depends heavily on confidentiality, contract, and reasonable secrecy controls. [18]

| Keep Confidential | Why |
| --- | --- |
| Carrier Requirements Graph | Cross-carrier mappings are expensive to build and commercially sensitive. |
| Scoring / weighting algorithms | Prevents easy replication of decision logic. |
| Evidence anomaly-detection rules | Prevents gaming and manipulated assurance submissions. |
| Underwriting outcome data | Creates unique market intelligence. |
| Claims correlation models | Potential long-term predictive advantage. |
| Partner-specific thresholds | May be confidential to insurers/brokers. |
| Benchmark datasets | Value compounds with scale and cannot be recreated quickly. |
| Connector heuristics and normalization logic | Engineering know-how that improves verification reliability. |

Trade-secret controls should include NDAs, employee/contractor IP assignment, least-privilege access, encrypted repositories, code/data separation, logging, confidentiality labels, controlled exports, vendor restrictions, exit procedures, and contractual prohibition on reverse engineering where enforceable.

## 11.6 Contractual moat

| Agreement | Critical Clauses |
| --- | --- |
| Customer MSA / DPA | Evidence ownership, license to process, privacy, retention, sharing authority, outcome-data permissions, warranty limits, no insurance guarantee. |
| Broker Partner Agreement | Non-exclusivity, referral disclosures, permitted evidence use, client ownership, confidentiality, data rights, no methodology ownership transfer. |
| Carrier Agreement | Mapping confidentiality, acceptance scope, evidence requirements, outcome-data feedback, permitted claims, API security, no cross-carrier disclosure. |
| Assessor Agreement | IP assignment, confidentiality, scheme compliance, independence, competence, audit rights, conflict disclosure. |
| Technology Vendor Agreement | No training on customer/carrier data without permission, security requirements, breach notification, deletion, subcontractor controls. |
| Employee / Contractor Agreement | Inventions/IP assignment, confidentiality, trade secrets, return/delete obligations, post-engagement restrictions where lawful. |

## 11.7 Data rights and defensibility

The long-term moat depends heavily on lawful rights to use aggregated or de-identified outcomes. Customer and partner contracts must be explicit about what Laurelshield may retain and analyze. Do not assume that possession of a carrier’s underwriting outcome or customer security evidence creates unrestricted rights to commercialize it. Build a rights ledger that records source, consent, permitted purpose, retention period, onward-sharing restrictions, and de-identification requirements for each dataset.

## 11.8 Anti-copy strategy beyond IP law

The best protection is operational compounding. A competitor can copy terminology, a report format, or even a control taxonomy. It is much harder to copy a network already embedded in broker workflows, accepted by multiple carriers, trusted by customers, connected to dozens of security platforms, supported by calibrated assessors, and trained on years of underwriting and claims outcomes.

| Copyable Quickly | Hard to Copy |
| --- | --- |
| Questionnaire | 10,000 continuously verified passports with longitudinal history. |
| PDF report design | Carrier-specific mapping agreements and validation history. |
| “Insurability score” concept | Broker and carrier APIs embedded in production workflows. |
| Control checklist | High-quality evidence lineage and machine connector ecosystem. |
| Marketing language | Independent governance, assessor calibration, appeals, surveillance, certification mark. |
| Basic software portal | Cross-market underwriting outcomes and claims correlations. |
| Trademark-adjacent phrase | Trust accumulated through accepted evidence and network effects. |

# 12. Detailed Final-MOAT Implementation Program

The implementation should proceed as a controlled infrastructure program, not as a large speculative SaaS build. The first objective is to prove that brokers and carriers value independently verified reusable evidence. Automation follows validated workflow.

## 12.1 Workstream structure

| Workstream | First-Year Deliverables | Primary Owner |
| --- | --- | --- |
| WS1 — Assurance Standard | CIA Standard v0.1→1.0; control taxonomy; test procedures; ECL; freshness; exceptions. | Head of Assurance / CISO |
| WS2 — Market Mapping | 10–15 public applications; broker questionnaires; carrier feedback; requirements graph governance. | Cyber Insurance Product Lead |
| WS3 — Verification Operations | Assessment playbooks; evidence chain of custody; assessor training; QA; independent decision workflow. | Assurance Operations Lead |
| WS4 — Passport Product | Passport schema; signed credential; PDF view; status/revocation; customer sharing. | Product Lead |
| WS5 — Technology Platform | Tenant security, evidence vault, first connectors, graph DB/model, APIs, audit logs. | CTO / Engineering Lead |
| WS6 — Partnerships | EVC/Aon path; BFL/HUB/Gallagher alternatives; carrier pilots; partner agreements. | CEO / Partnerships Lead |
| WS7 — Legal/IP | Trademark clearance/filings; copyright; patent review; trade-secret program; contracts; privacy. | IP Counsel + Commercial Counsel |
| WS8 — Security & Privacy | Threat model, SOC 2/ISO roadmap, encryption, access controls, data residency, incident response. | Security Officer / DPO |
| WS9 — Data & Outcomes | Rights ledger; underwriting outcome model; de-identification; benchmark governance. | Data Lead |
| WS10 — Commercialization | Pricing, pilot packaging, sales collateral, case studies, renewal subscription. | Commercial Lead |

## 12.2 Days 0–30: protect, define, and validate

Engage trademark/IP counsel to clear LAURELSHIELD and priority product marks in Canada and the United States; do not publicly disclose patent-sensitive technical details until patent review.

Create a confidential invention disclosure describing evidence ingestion, cryptographic binding, translation, selective disclosure, freshness, and automated revocation.

Draft CIA Standard v0.1 with approximately 50–75 critical controls across identity, endpoint, vulnerability, backup/recovery, network, email, logging/IR, cloud, data, and governance.

Define ECL-0 through ECL-5 and evidence freshness policies.

Create the first canonical control data dictionary and Scope ID model.

Collect 10–15 publicly available cyber applications/questionnaires and normalize overlapping questions into canonical controls. Keep provenance and terms-of-use records.

Create a two-page Passport prototype and one detailed sample evidence package.

Prepare customer MSA/DPA, NDA, evidence consent, assessor independence statement, and partner pilot term sheet.

Conduct 8–12 discovery interviews with brokers, underwriters, CISOs, MSPs, and risk managers before building substantial software.

## 12.3 Days 31–90: manual MVP and first partner pilot

Run 3–5 design-partner assessments manually using controlled evidence procedures.

Build a lightweight secure portal: tenant onboarding, scope, evidence upload, control results, remediation, passport PDF, sharing log. Manual back-office translation is acceptable at this stage.

Implement the first read-only integration: Microsoft Entra / Graph. Add Defender or CrowdStrike next, then backup verification.

Create evidence hashing, timestamping, provenance, and signed passport metadata.

Launch a broker pilot with 5–10 clients where possible, preferably 90–180 days before renewal.

Measure duplicated questions eliminated, technical follow-up cycles, remediation closure, time to market-ready, and underwriter evidence requests.

Ask at least two carrier underwriting teams to review anonymized/authorized passport evidence and define acceptable ECL/freshness expectations.

## 12.4 Months 4–6: repeatability and evidence exchange

Promote CIA Standard from v0.x to pilot-controlled v1.0 only after assessor calibration and partner feedback.

Build customer-controlled evidence sharing with recipient, purpose, data scope, start/end time, audit trail, and revocation.

Implement carrier-profile translation templates with strict confidentiality segmentation.

Add at least three high-value connectors and automated evidence freshness checks.

Create independent assurance decision queue separate from remediation staff.

Create an appeals and complaints process and formal version-change governance.

Begin annual Passport subscription and continuous-assurance pricing tests.

Negotiate non-exclusive broker preferred-provider/referral arrangements only after pilot evidence shows value.

## 12.5 Months 7–12: product-market fit and institutional trust

Expand to 25–100 customer passports while preserving quality and assessor consistency.

Obtain documented evidence protocols or controlled pilot acceptance from 2–5 carriers/MGAs.

Integrate with at least one broker workflow or portal/API.

Add continuous monitoring for identity, endpoint, external exposure, and backup health.

Create partner-specific dashboards without disclosing competitor-confidential rules.

Begin structured collection of quote/decline/terms outcomes under contract.

Complete SOC 2 readiness and/or ISO 27001 implementation planning appropriate to customer/partner expectations.

Finalize trademark filings; register important copyrights; decide whether patent application is justified based on prior-art opinion.

Form an external advisory council including cyber underwriting, broker, CISO, incident response, privacy/legal, and assurance expertise.

## 12.6 Year 2: network expansion

500–1,000 passports with high renewal rates and continuous-assurance attach rate.

5–10 carrier/MGA profiles with documented evidence handling; multiple brokers using the same passport.

Partner APIs integrated into real underwriting/broker workflows.

Assessor program with formal competence, calibration, conflict, and quality-review requirements.

Benchmark intelligence based on lawfully usable aggregated data.

Pilot certification-mark use only after defined standard, licensing rules, surveillance, and enforcement are mature.

Begin claims-outcome data partnerships where privacy, consent, and commercial rights permit.

## 12.7 Year 3+: infrastructure moat

10+ participating/accepting insurance markets and a meaningful multi-broker network.

Thousands of passports with longitudinal evidence, creating a difficult-to-reproduce data asset.

Underwriting and claims outcome models that demonstrate which verified controls correlate with insurability, terms, and loss outcomes.

Independent assessor ecosystem and formal assurance institute governance.

Potential external accreditation strategy aligned to applicable conformity-assessment requirements.

Carrier/broker integrations that make the passport a standard machine-readable evidence object rather than a consulting deliverable.

## 12.8 First technical backlog — exact MVP epics

| Epic | MVP Acceptance Criteria |
| --- | --- |
| Tenant & Identity | Customer/partner tenant isolation; MFA; least privilege; immutable admin audit log. |
| Scope Registry | Create immutable versioned Scope IDs with included/excluded entities and assets. |
| Evidence Intake | Secure upload + API ingestion; hash, timestamp, source, classification, evidence ID. |
| Control Registry | Versioned canonical control catalogue and applicability rules. |
| Verification Workflow | Assessor assigns evidence, runs test procedure, ECL, exceptions, decision. |
| Remediation | Finding, owner, due date, closure evidence, independent re-verification. |
| Passport Issuer | Generate status, verified claims, dates, signature, PDF summary, machine JSON. |
| Sharing / Consent | Customer selects recipient, claims, purpose, expiry; full access log; revoke. |
| Freshness Engine | Expire/downgrade claims automatically based on evidence age. |
| Partner Profiles | Map carrier/broker requirements to canonical controls; isolate confidential data. |
| Audit & Evidence Export | Complete decision history for dispute, QA, and authorized audit. |
| Analytics | Pilot metrics, evidence reuse, remediation closure, readiness, partner follow-up. |

## 12.9 Security architecture requirements for the platform

Adopt zero-trust administrative access with phishing-resistant MFA, privileged workstations where appropriate, and just-in-time privileged elevation.

Use tenant isolation in both application and data layers; never rely only on UI-level filtering.

Encrypt sensitive evidence with managed keys and consider customer-specific envelope encryption for high-sensitivity tenants.

Use secrets management and short-lived credentials for read-only connectors; never store broad administrative passwords when an OAuth/app role can be used.

Create a platform threat model covering malicious customer evidence, compromised connector, insider, cross-tenant access, forged passport, replay, stale evidence, and carrier mapping leakage.

Implement signed audit logs and evidence integrity checks.

Build secure SDLC: code review, SAST/SCA, IaC scanning, secrets detection, DAST/API testing, dependency governance, penetration testing, incident response, and vulnerability disclosure.

Prepare for enterprise due diligence: SOC 2/ISO 27001 roadmap, privacy impact assessments, subprocessors, data residency, retention, and disaster recovery.

## 12.10 Assessor operating model

| Role | Responsibility |
| --- | --- |
| Engagement Lead | Confirms scope, conflict checks, customer coordination. |
| Technical Assessor | Collects/validates evidence and performs prescribed tests. |
| Domain Specialist | Handles cloud, identity, OT, backup, app security, or other specialist controls. |
| Quality Reviewer | Checks completeness, sampling, evidence lineage, procedure adherence. |
| Certification / Assurance Decision Officer | Makes final status decision independently of remediation implementation. |
| Appeals Reviewer | Independent reviewer for contested decisions. |
| Scheme Manager | Maintains standard, procedures, competence, change control, surveillance. |

## 12.11 Carrier Requirements Graph governance

Every mapping has a source classification: Public, Customer-Provided, Broker-Provided Confidential, Carrier-Provided Confidential, or Inferred/Unvalidated.

Never represent inferred mappings as carrier-approved requirements.

Partner-confidential mappings are encrypted, access-restricted, and contract-bound.

Every requirement has an effective date, expiry/review date, and accountable relationship owner.

Changes trigger regression analysis against existing passports and partner views.

No carrier can receive another carrier’s confidential weighting, appetite, or acceptance rule.

## 12.12 Outcome Data Program

The outcome program is the long-term compounding moat and should start with a narrow, rights-aware schema. Record only what contracts and privacy rules permit. Initially capture submission date, market, application segment, quote/decline/conditional outcome, major remediation conditions, limit, retention, premium band, and evidence-follow-up count. Claims data should come later under explicit agreements.

Model governance must distinguish correlation from causation. Laurelshield should not make unsupported statements such as “Control X reduces premium by 30%.” Outcome analytics should be statistically validated, segmented by industry/size/market, and reviewed for selection bias, survivorship bias, and changes in underwriting appetite.

# 13. Pilot Design and Go/No-Go Criteria

## 13.1 Recommended pilot cohort

Use 5–10 organizations with genuine cyber-insurance placement or renewal needs, at least 90 days before renewal, and enough technical maturity to provide evidence. Include 2–3 industries rather than making the first pilot too heterogeneous.

## 13.2 Pilot workflow

Client and broker complete scope and authorize evidence collection.

Laurelshield maps existing application questions to canonical controls.

Laurelshield verifies controls and identifies unsupported self-attestations.

Client remediates material gaps.

Independent re-verification closes findings.

Laurelshield issues passport and broker-specific evidence view.

Broker submits to selected markets.

Laurelshield records additional technical questions and underwriter feedback.

At completion, compare actual workflow against the legacy questionnaire-only process.

## 13.3 Go/No-Go metrics

| Metric | Target for Strong Signal |
| --- | --- |
| Evidence reuse | >60% of technical questions answered from existing verified evidence rather than recollection/rework. |
| Unsupported assertions found | Enough to prove material value of independent verification, without creating excessive false positives. |
| Remediation closure | >70% of material technical gaps closed before market submission where customer has time/control. |
| Broker technical follow-up | Meaningful reduction versus comparable historical cases. |
| Underwriter additional-info requests | Meaningful reduction or improved specificity. |
| Client willingness to renew passport | >60% of pilot customers willing to pay for ongoing assurance. |
| Carrier usefulness | At least two underwriting teams state that defined passport fields are useful/acceptable for pilot evidence. |
| Economics | Gross margin and delivery time support a path to scalable subscription, not permanent high-touch consulting only. |

# 14. Metrics, Economics, and Network Effects

## 14.1 North-star metrics

| Metric | Why It Matters |
| --- | --- |
| Active verified passports | Core network size. |
| Average evidence reuse across counterparties | Direct measure of “verify once” value. |
| Continuous-assurance attach rate | Recurring-revenue and evidence-quality indicator. |
| Markets accepting/using Laurelshield evidence | Distribution-side network effect. |
| Brokers actively referring/using passports | Distribution adoption. |
| High-confidence evidence coverage | Quality of assurance, not merely customer count. |
| Mean time to restore assurance after drift | Operational resilience of the passport. |
| Partner renewal / retention | Trust and switching-cost signal. |
| Underwriting outcome data coverage | Depth of proprietary intelligence. |
| Claims-linked observation years | Long-term predictive moat. |

## 14.2 The network flywheel

More verified organizations create more reusable evidence. More reusable evidence creates better broker economics. More broker adoption brings more carrier submissions. More carrier feedback improves translation accuracy. More accepted carrier profiles make the passport more valuable to customers. More customers and carrier outcomes create better benchmarks and predictive models. Better intelligence attracts additional carriers and brokers, which restarts the cycle at a higher level.

# 15. Risks and Mitigations

| Risk | Why It Matters | Mitigation |
| --- | --- | --- |
| Insurers refuse portability | Each carrier may prefer proprietary data or questions. | Start with evidence utility, not full standard endorsement; support carrier-specific views while retaining one canonical evidence base. |
| Competitive copying | Assessment concept is easy to imitate. | Accelerate integrations, partner acceptance, trade-secret mappings, longitudinal data, and certification governance. |
| Conflict with consulting/remediation | Self-review can weaken assurance credibility. | Independent verification/decision function; documented impartiality policy. |
| Trademark weakness | Descriptive names may be difficult to register. | Lead with distinctive LAURELSHIELD house mark; professional clearance. |
| Patent failure | Abstract business method may be ineligible or anticipated. | Patent only specific technical inventions; prior-art search before disclosure. |
| Sensitive-data breach | Evidence vault contains high-value security data. | Privacy-by-design, least data, encryption, tenant isolation, SOC 2/ISO controls, incident response. |
| Carrier-confidential mapping leakage | Could damage trust and create contractual liability. | Strong segregation, rights model, encryption, access controls, no cross-partner disclosure. |
| Stale passport | Cyber controls change rapidly. | Freshness engine, continuous monitoring, automatic expiry/revocation. |
| Overclaiming insurance impact | Could create regulatory or reputational risk. | No guarantee language; underwriter retains decision; evidence not advice on policy terms unless appropriately licensed. |
| Biased outcome models | Selection and market-cycle effects can mislead. | Model governance, segmentation, statistical review, transparent limitations. |
| Platform becomes expensive consulting tool | Manual delivery fails to scale. | Automate only validated high-value controls; measure evidence reuse and subscription conversion. |
| One large partner demands exclusivity | Could destroy carrier neutrality. | Default non-exclusive contracts; protect pre-existing IP; limit partner-specific rights to their confidential profile. |

# 16. Recommended 24-Month Execution Sequence

| Period | Primary Objective | Must-Have Deliverables |
| --- | --- | --- |
| 0–30 days | Protect and define | Trademark/patent counsel; confidential invention disclosure; CIA v0.1; canonical model; ECL; sample passport; discovery interviews. |
| 31–90 days | Prove manually | 3–5 design partners; 5–10 broker pilot cases; first connector; evidence vault; signed passport; two carrier review conversations. |
| Months 4–6 | Make reusable | Evidence exchange; partner profiles; independent decision process; three+ connectors; continuous freshness for key controls. |
| Months 7–12 | Obtain market traction | 25–100 passports; 2–5 carrier pilots/protocols; broker workflow adoption; recurring subscription; security/compliance readiness. |
| Months 13–18 | Expand network | Multiple brokers; 5–10 market profiles; assessor program; API integrations; outcome dataset. |
| Months 19–24 | Institutionalize trust | 500+ passports target subject to product-market fit; certification governance; formal mark strategy; benchmark intelligence; claims-data partnership exploration. |

## 16.1 Immediate deliverables to create before the next Aon/EVC conversation

Two-page executive brief: market problem, portable evidence passport, and why it complements rather than competes with broker cyber capabilities.

One-page architecture showing “one verification -> canonical evidence -> multiple authorized insurer views.”

Sample Cyber Risk Passport containing 10–15 verified controls and ECL/freshness.

Pilot proposal for 5–10 SMEs with defined KPIs and no exclusivity.

IP/confidentiality notice identifying Laurelshield pre-existing methodology and proprietary mappings.

Discovery-question list for brokers/underwriters focused on evidence utility rather than asking for endorsement.

# 17. Final Strategic Positioning

Laurelshield should not compete head-on with every insurer’s security team, every broker’s cyber advisory practice, every external rating platform, or every compliance certification. It should connect these worlds through a customer-controlled evidence layer.

The final company thesis is:

Laurelshield independently verifies cybersecurity controls, binds the evidence to a defined scope, maintains evidence confidence and freshness over time, and enables the organization to securely demonstrate the same verified facts across participating insurance and risk counterparties without repeating the underlying technical assessment.

The defendable moat is the ecosystem surrounding that promise: trusted evidence, carrier translations, continuous history, integrations, governance, outcomes, and network acceptance. Trademark and IP protection are important, but the strongest protection comes from making Laurelshield operationally useful to enough organizations, brokers, and insurers that a copycat must reproduce not just a product, but a functioning trust network.

# References

The following sources informed the competitive research, conformity-assessment discussion, and intellectual-property recommendations. Links are also embedded inline throughout the document. Accessed/verified for this research in September 2026 where noted by current web review.

[1] SPECTRA — Insure / cyber insurance certification. https://spectracyber.com/insure

[2] SPECTRA — Agent / broker workflow. https://spectracyber.com/agent

[3] SPECTRA — Partner Program. https://spectracyber.com/partner-program

[4] HITRUST — Cyber Insurance. https://hitrustalliance.net/cyber-insurance

[5] HITRUST — Cyber Insurance / Shared Risk Facility. https://info.hitrustalliance.net/cyberinsurance

[6] CyberCube — Prep Module. https://www.cybcube.com/prep-module

[7] CyberCube — Cyber risk analytics platform. https://www.cybcube.com/

[8] Bitsight — Cyber Insurance. https://www.bitsight.com/products/bitsight-for-cyber-insurance

[9] SecurityScorecard — What is SecurityScorecard?. https://support.securityscorecard.com/hc/en-us/articles/360059104512-What-is-SecurityScorecard

[10] Black Kite — Cyber Risk for Insurance. https://blackkite.com/industry/insurance

[11] CyberSurance Canada — CRC / insurability readiness program. https://www.cybersurance.ca/service-portfolio/cybersurance-crc-program

[12] UK NCSC — Cyber Essentials Overview. https://www.ncsc.gov.uk/cyberessentials/overview

[13] CIPO — Trademarks Guide. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/trademarks/trademarks-guide

[14] CIPO — The power of certification marks. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/corporate-information/canadian-ip-voices-podcast-case-studies-and-blog/stamped-excellence-power-certification-marks

[15] Canada — Trademarks Act. https://laws.justice.gc.ca/eng/acts/T-13/page-1.html

[16] Government of Canada — About copyright. https://ised-isde.canada.ca/site/ised/en/about-copyright

[17] CIPO — Registration of copyright, filing online. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/copyright/registration-copyright-filing-online

[18] CIPO — What is a trade secret?. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/what-intellectual-property/what-trade-secret

[19] CIPO — March 2026 Practice Notice on Patentable Subject-Matter. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/march-2026-practice-notice-patentable-subject-matter-under-patent-act

[20] WIPO — Frequently Asked Questions: Patents. https://www.wipo.int/en/web/patents/faq_patents

[21] WIPO — Madrid System: Filing International Trademark Applications. https://www.wipo.int/en/web/madrid-system/how_to/file/index

[22] ISO — ISO/IEC 17029:2019 Validation and verification bodies. https://www.iso.org/standard/29352.html

[23] ISO — ISO/IEC 17065:2012 Certification bodies. https://www.iso.org/standard/46568.html

[24] ISO — Conformity assessment overview. https://www.iso.org/conformity-assessment.html

[25] CIPO — Canadian Trademarks Database. https://ised-isde.canada.ca/cipo/trademark-search/srch?lang=eng

[26] Verify Once — reusable identity verification. https://verifyonce.com/

[27] Interac — Verified Credential Service. https://www.interac.ca/en/verification/business/interac-verified-credential-service/

[28] Entrust — Identity Verification. https://www.entrust.com/products/identity-verification

[29] Coalition Canada — Security Teams / cyber risk assessment and insurability. https://www.coalitioninc.com/en-ca/security/teams

[30] CFC — Proactive cyber services enhancements. https://www.cfc.com/en-us/knowledge/resources/articles/2025/03/cyber-product-enhancements-proactive-services/

[31] BOXX Canada — Small Business Cyber Insurance and Security. https://boxxinsurance.com/ca/en/products-services-cyber-insurance-small-business/

[32] Berkley — Cyber Risk Solutions. https://www.berkley.com/business-insurance/cyber

[33] AXA XL — Cyber Risk Consulting. https://axaxl.com/insurance/products/cyber-risk-consulting

[34] Aon — Carrier-Aligned Security Assessment. https://www.aon.com/en/capabilities/cyber-resilience/carrier-aligned-security-assessment

[35] Aon — Cyber Quotient Evaluation. https://www.aon.com/en/capabilities/cyber-resilience/cyber-quotient-evaluation

[36] CIPO — Certification mark template / defined standard. https://ised-isde.canada.ca/site/canadian-intellectual-property-office/en/template-certification-mark-used-canada

[37] ISO/CASCO — Certification bodies and ISO/IEC 17065 scheme requirements. https://committee.iso.org/bodies.html

[38] HITRUST — 2025 Trust Report / cybersecurity outcomes. https://hitrustalliance.net/press-releases/hitrust-2025-trust-report-demonstrates-improved-cybersecurity-outcomes-for-certified-organizations

# Appendix A — Sample Passport Evidence Claim

| Field | Illustrative Value |
| --- | --- |
| Control | LS-ID-101 — Privileged Authentication MFA |
| Scope | All privileged identities and administrative access paths in Scope LS-SCOPE-000184 |
| Status | VERIFIED |
| Coverage | 100% of identified privileged human accounts |
| Evidence Confidence | ECL-5 — continuously verified |
| Evidence Sources | Entra role inventory; Conditional Access policy; authentication telemetry |
| Verified At | 2026-09-07T14:15:00Z |
| Valid Until | Dynamic — automatically expires if source evidence becomes stale or coverage falls below threshold |
| Exceptions | 0 material exceptions |
| Disclosure | Carrier receives claim, coverage, ECL, date, and signed proof; raw configuration remains in Evidence Vault |
| Integrity | Signed assurance claim + evidence hash references + revocation endpoint |

# Appendix B — Example Partner Translation

Illustrative only; these are not actual carrier requirements.

| Canonical Claim | Partner View A | Partner View B | Partner View C |
| --- | --- | --- | --- |
| LS-ID-101 Privileged MFA | Question 18: Yes — Verified ECL-5 | Identity Control P1: Pass | Administrative MFA: Verified |
| LS-BCP-301 Immutable Backup | Backup control: Pass; ECL-4 | Ransomware resilience: Pass | Backup immutability: Verified |
| LS-EDR-201 EDR Coverage | 99.7% endpoint coverage | Endpoint protection: Conditional if <99% | EDR deployment: Verified |
| LS-IR-401 IR Exercise | Tabletop completed within 12 months | IR operational test: Pass | Incident response evidence: Current |

# Appendix C — IP Action Checklist

Complete Canadian and U.S. trademark clearance for LAURELSHIELD and priority product names before launch.

Decide filing classes and ownership entity; file house mark first, then product marks based on commercial priority.

Create invention-disclosure package and engage patent agent before publishing detailed architecture.

Register copyright for the finalized CIA Standard and key authored materials where strategically useful.

Create formal trade-secret register and information-classification policy.

Put IP/confidentiality assignment terms in every employee and contractor agreement.

Create partner agreements that preserve Laurelshield pre-existing IP and prohibit accidental exclusivity.

Design certification-mark structure only after the assurance scheme, impartiality controls, and defined standard are mature.

Build a data-rights ledger so every underwriting/claims data element has explicit permitted-use provenance.